# Aug-21 translations — status for ASPSI

Prepared 2026-08-27 by Carl Patrick Reyes (CAPI developer) for ASPSI.

Attachments: translator-worklist-aug21.xlsx (13,276 rows, seven sheets) and translator-worklist-aug21.csv (same rows, flat).

## In one paragraph

ASPSI's revised August 21 questionnaires — 28 translated PDFs (7 dialects × 4 instruments) plus the 4 English masters — are now in all four data-collection tools. The English wording was first brought in line with the Aug-21 masters, then each dialect was imported from its own paper. Coverage rose in every one of the 28 instrument × locale combinations. What is still English is, almost entirely, text that the printed questionnaires do not carry a translation for — the attached worklist lists every one of those cells so your translators can fill them, and a handful of defects in the printed papers that only ASPSI can fix.

## What shipped

| Instrument | Version | Deployed | How testers get it |
| --- | --- | --- | --- |
| F1 Facility Head Survey | v4.1.1 | 2026-08-27 | CSEntry → remove the app, then Add Application → from CSWeb |
| F2 Healthcare Worker Survey (web) | spec 2026-08-27-m5 (build ce05b93) | 2026-08-27 | reload the site; the version stamp is in the header |
| F4 Household Survey | v3.2.3 | 2026-08-27 | CSEntry → remove the app, then Add Application → from CSWeb |
| F3 Patient Survey | v6.1.2 | 2026-08-27 | CSEntry → remove the app, then Add Application → from CSWeb |

These are the afternoon builds of 27 August. The morning builds (F1 4.1.0, F2 m4, F4 3.2.2, F3 6.1.0) were replaced the same day — see Update 27 Aug (afternoon) at the foot of this note for what changed and why. The rest of this section still applies.

All four are on the development channel. The set submitted to PSA is unchanged and stays frozen (F1 v3.1.5 / F2 v3.0.0 / F3 v6.0.2 / F4 v3.1.3, tag capi-psa-2026-08-20) — nothing in this note alters what PSA holds. No question codes, option values or saved answers changed; only the wording shown on screen.

F4 v3.2.0 and v3.2.1 were replaced the same day. A tester still on either of those is one update behind.

## Coverage, before → after

Percent of on-screen labels that now have a translation on file, per instrument and dialect. This counts whether a translation exists, not how good it reads.

| Instrument |  | Tagalog | Bicolano | Bisaya | Cebuano | Waray | Hiligaynon | Ilocano |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| F1 (1,363 labels) | before | 66% | 67% | 67% | 62% | 66% | 66% | 61% |
|  | after | 81% | 81% | 80% | 77% | 81% | 79% | 79% |
| F2 (740 labels) | before | 72% | 74% | 74% | 74% | 76% | 72% | 75% |
|  | after | 80% | 79% | 77% | 83% | 84% | 80% | 83% |
| F3 (1,749 labels) | before | 60% | 53% | 55% | 58% | 57% | 43% | 52% |
|  | after | 74% | 65% | 68% | 71% | 72% | 57% | 69% |
| F4 (1,403 labels) | before | 60% | 61% | 61% | 64% | 65% | 50% | 59% |
|  | after | 65% | 67% | 66% | 69% | 70% | 58% | 68% |

Every cell gained, between +3 and +18 points. Two layers outside the questionnaire body also landed: the enumerator notes (26–50 notes translated per dialect) and the informed consent form, which now reads in the interview language for all seven dialects (23 of 23 paragraphs everywhere except Hiligaynon, which is 21 of 23 — see defect 2 below).

Hiligaynon is the weakest column in every instrument. That is a property of the papers, not of the build: the Hiligaynon questionnaires print fewer translated lines than the other six.

## Attached

- translator-worklist-aug21.xlsx — 13,276 rows, one workbook, seven sheets: the six below plus a summary sheet that counts the rows per instrument.

  - worklist (11,682) — every label that is still English, with the English text, the instrument, the dialect and the reason it could not be taken from the paper;

  - held (789) — labels left English because what we could read off the paper was not usable as it stood, each with the reason. Three different things sit in this sheet:

    - 680 extraction failures. The printed translation is there, but our reader could not lift it out cleanly — the span stops mid-sentence at an English word inside the question (160), stops mid-phrase on an English anchor such as primary care provider / PhilHealth / Barangay (129), carries the next option's text out of the satisfaction grid (70) or off a roster legend printed without ballot boxes (57), opens on an orphan ? or ] left by a line break (51), runs past the end of the option row into the following question (35), or picks up a neighbouring ADMIN/ID field (26). Importing these would put corrupted or wrong-question text on the tablet, so nothing was written. These are text we still need from you — see the ask.

    - 74 judgement calls, all on the blue enumerator-instruction line (never on text a respondent hears): the F4 section-144 intro in all seven dialects, the two printed F4 gates, and the read one / read all / do not read / select all / receipt / amount directives. The paper prints these inline with the question, so only a fragment or a half-directive could be captured, and a half-directive misleads the enumerator more than English does. These read English on purpose;

    - 35 rows removed on 27 August (they start removed:). Each one had been carrying a neighbouring option's translation — see Update 27 Aug (afternoon) below. The printed papers offer no distinct text for them, so the label was deleted and the English renders. These are text we need from you, exactly like the 680 above;

  - accepted (113) — labels where a flagged paper span was accepted after review;

  - residual (301) — labels that were imported but still read with a stray quote, an unbalanced bracket, a missing full stop or a cut-off ending;

  - paper-defects (385) — the defects in the printed questionnaires, listed below;

  - follow-ups (6) — work already scheduled on our side, so nobody re-reports it.

  - translator-worklist-aug21.csv is the same rows flat, for anyone who prefers a spreadsheet-free tool.

- Runtime error messages (the pop-ups an enumerator sees when an entry is out of range) stay English in this build. They were out of scope. A translator sheet for them — roughly 590 strings — is available on request.

## Defects in the printed questionnaires — ASPSI's to fix

None of these is fixable in the software; they are properties of the Aug-21 PDFs.

- F1-Tagalog, page 1, paragraph 2 prints F3's English coverage sentence above the correct F1 Tagalog text. English-side error in the paper; the build is unaffected.

- F3-Hiligaynon's consent page is an older English version — it carries an extra privacy clause, it is missing the Php 100 token-of-appreciation sentence, and the "Nothing bad will happen…" paragraph is absent. Two consent paragraphs therefore stay English on the tablet in Hiligaynon.

- F3-Tagalog's header still reads 06/05. It is the only paper in the pack that was not re-stamped. The tools stamp 08/21/2026 for every language regardless, so this is cosmetic on the paper only — but the next issue should carry the right date.

- The Waray F4 paper's question numbers run one behind the tool's on Q27, Q28, Q29 and the result-of-visit grid. Seven rows were left English rather than risk attaching a translation to the wrong question. Ten further Waray/Hiligaynon values still carry a printed question number inside the answer text.

- Repeated words and internal inconsistency. Hiligaynon F1 option 4 of Q10.1–Q35.1 repeats sa masunod; Ilocano F3 Q54/Q55/Q57 repeat kangrunaan a; Waray F3 Q16 prints its whole question twice; Bicolano and Hiligaynon F3 spell the same rating scale two ways (Kotento / Kontento) within one page.

- Missing sentence-final punctuation in Bicolano F1, Bicolano F4 and Ilocano F3/F4 paragraphs; one Bicolano F1 paragraph also stops short of what the English says.

- English reprinted instead of a translation — F1 10, F2 77, F3 99, F4 44 places, where the paper repeats the English sentence under the question rather than giving the dialect. The heaviest single papers are F2-Bicolano (57 of F2's 77), F3-Cebuano (42), F3-Tagalog (37) and F4-Bicolano (26); F1's ten are Bicolano 5, Bisaya 2, Cebuano 3. Nothing can be imported from those cells.

The four worth fixing first, because they are visible to a respondent or a reviewer, are 1, 2, 3 and 4.

## Not in this build

- Runtime error messages stay English (see Attached). Separate request.

- F2 chrome beyond the consent screen — headings, buttons and the raffle block are still English by design. Only the questions, the option text and the Part-I consent paragraphs were in scope.

- F3 questions 115.1 and 115.2 (the "other items in the bill" matrix) keep English row labels in all seven dialects: the papers print those rows in the English column only. The fix is on our side — building each row label from its translated parts — and is scheduled, not blocked on ASPSI.

- DOH's Aug-21 Review of Deliverable 2. We read it. It raises no instrument and no translation item — it is feedback on the manuals — so it has been routed to the manuals lane rather than acted on in the tools.

## The ask

- Fill in the worklist. The worklist sheet is the one that matters; each row has the English, the dialect and the reason. A returned row goes straight into the next build — nothing needs to be re-typed into the PDFs first.

- Fix defects 1–4 in the next issue of the papers, and re-issue those four files. We do not need a full re-delivery for them.

- The held sheet — two different asks, split by the flags column.

  - The 680 rows that start held: are extraction failures, not preferences: the printed span could not be lifted off the paper cleanly, so we hold no trustworthy text for them. Please treat them like worklist rows and supply the correct dialect text — do not approve the printed span, because what we read off the page is truncated, doubled, or belongs to the neighbouring question. Where the row's reason points at the paper itself (the Hiligaynon sa masunod stutter, the ballot-box-free F4 roster legends), fixing the paper fixes the row.

  - The 35 rows that start removed: are the labels deleted on 27 August because they were carrying a neighbouring option's translation (Update 27 Aug (afternoon)). Treat them exactly like the 680: we need the dialect text, and until it arrives the English option renders.

  - The 74 rows that start renders English: are our judgement, and comment is welcome: enumerator directives, the two printed F4 gates and the F4 section-144 intro read English on the blue instruction line because only a fragment of the printed dialect version was capturable. If your translators would rather see that fragment, or can give us the directive as a standalone line, say so and we will import it.

Questions on any row: reply with the instrument, dialect and key from the worklist — those three identify a label exactly.

## Update 27 Aug (afternoon)

A review of the whole translated branch, run after the four builds above went out, found one defect class that our automated checks could not see — and it is the one that matters most, because it is invisible on screen. On a handful of multiple-choice questions an option row was carrying the neighbouring row's translation. The dialect text reads perfectly well; it is simply the wrong answer against the code the enumerator taps. Six live instances were found and corrected, and every one of the four tools was rebuilt from its pre-import baseline with the corrected reader — nothing was patched by hand.

### What a tester should be running now

| Instrument | Version | Deployed | How testers get it |
| --- | --- | --- | --- |
| F1 Facility Head Survey | v4.1.1 | 2026-08-27 | CSEntry → remove the app, then Add Application → from CSWeb |
| F2 Healthcare Worker Survey (web) | spec 2026-08-27-m5 (build ce05b931) | 2026-08-27 | reload the site; the version stamp is in the header |
| F4 Household Survey | v3.2.3 | 2026-08-27 | CSEntry → remove the app, then Add Application → from CSWeb |
| F3 Patient Survey | v6.1.2 | 2026-08-27 | CSEntry → remove the app, then Add Application → from CSWeb |

Still the development channel, and the PSA-submitted set (F1 v3.1.5 / F2 v3.0.0 / F3 v6.0.2 / F4 v3.1.3) is still untouched. Again: no question codes, no option values and no saved answer changed — only the wording on screen. F2 keeps the same 2026-08-27-m5 stamp because a translation-only redeploy does not bump it; the build reference ce05b931 is what identifies the current one.

### What was corrected

| Instrument | Dialect | Question | What it had been showing |
| --- | --- | --- | --- |
| F3 | Cebuano | the Where did you hear this? option list, on Q36 / Q75 / Q100 / Q117 / Q120 / Q125 / Q153 | the LGU / Barangay option was printing the Legislation option's Cebuano text (Balaod). Corrected to the paper's own LGU/Barangay wording |
| F4 | Tagalog | Q45.2 Why is the household not registered?, options 2 and 3 | both were printing option 1's text (Mahirap magparehistro). Deleted — the English options render |
| F4 | Ilocano | Q45.2, option 8 | was printing option 7's text. Deleted |
| F4 | Waray | Q128 and Q134 (understanding of the benefit package), option 5 | both were printing option 3's text. Deleted |
| F1 | Bicolano / Tagalog | Q83 reasons not received option 3, Q45 performance indicators option 4 | each was printing the option above it. Deleted |
| F2 | Waray | the City / LGU standard referral form option | carried the DOH standard referral form translation glued onto its end. Repaired |

Where the row is marked deleted, the printed questionnaire carries no distinct translation for it — its only candidate on the page is the neighbouring option's words. An English option a respondent can read beats a dialect option that repeats another answer, so the label was removed and the English shows until you send us the text. All 35 such rows are in the workbook's held sheet with a removed: reason, and they are part of the ask above.

### What stops it happening again

The importer now refuses, permanently, to write a value list in which two different answers would render the same string — the exact shape this class produces. The reader also learned to recognise the two page layouts that cause it (a two-column option grid that prints both English rows before both translations, and a page that repeats one translation across rows). 80 more rows moved out of the import and onto your worklist as a result: they are rows whose only candidate belonged to a neighbour, and they now reach you as work rather than the tablet as a wrong answer.

### Effect on the attached workbook

The workbook was regenerated from the corrected reader on 27 August: 13,276 rows, seven sheets. Three coverage cells read one point lower than the table above because the deleted rows are no longer counted — F3-Bicolano 66 → 65, F4-Hiligaynon 59 → 58, F4-Waray 71 → 70 (the coverage table earlier in this note already shows the corrected figures). A label that renders the wrong option was never real coverage.

The counts in Attached are the regenerated ones. Nothing else in this note changes.